ScopeSnap Beta Launch Checklist

Everything you need to do personally before your HVAC techs can use ScopeSnap in the field.

Code is 100% complete. These are setup & deployment tasks — no coding required.

| 2 CRITICAL App won't work without | 1 IMPORTANT Multi-tech access | 1 NICE TO HAVE Homeowner email sending | ~2h TOTAL TIME To be field-ready |
| --- | --- | --- | --- |

| 🔴 CRITICAL — DO THESE FIRST (APP WON'T WORK WITHOUT THESE) |  |  |  |
| --- | --- | --- | --- |
| ☐ | CRITICAL | Get your Gemini API key The AI photo analysis — the core feature — won't run without this. Free tier gives you 1,500 requests/day which is plenty for beta. → Go to aistudio.google.com → Get API key → Copy it | 5 min |
| ☐ | CRITICAL | Add Gemini key to your .env file Open scopesnap-api/.env in any text editor. Find the line: GEMINI_API_KEY= and paste your key after the equals sign. Save the file. | 2 min |
| ☐ | CRITICAL | Deploy the Next.js frontend to Vercel Sign up at vercel.com → New Project → Import your ScopeSnap GitHub repo → It auto-detects Next.js → Click Deploy. Your app gets a public URL like scopesnap.vercel.app. Add your environment variables (NEXT_PUBLIC_API_URL pointing to your backend URL) in the Vercel dashboard under Settings → Environment Variables. → Go to vercel.com/new | 30 min |
| ☐ | CRITICAL | Deploy the FastAPI backend to Railway Sign up at railway.app → New Project → Deploy from GitHub Repo → Select scopesnap-api. Set environment variables: copy everything from your .env file into the Railway Variables tab. Railway auto-runs the server. Copy the public URL it gives you and paste it into your Vercel NEXT_PUBLIC_API_URL variable. → Go to railway.app/new | 30 min |
| 🟠 IMPORTANT — DO BEFORE GIVING TO MULTIPLE TECHS |  |  |  |
| ☐ | IMPORTANT | Configure Clerk authentication Right now all users share one test account (test_user_mike). If you give the app to multiple techs, their jobs will mix together. Go to dashboard.clerk.com → Create application → Copy your Publishable Key and Secret Key into both your Vercel environment variables and Railway environment variables. Then your techs can sign up with their own accounts. → Go to dashboard.clerk.com | 20 min |
| 🔵 NICE TO HAVE — BEFORE GOING LIVE WITH HOMEOWNERS |  |  |  |
| ☐ | NICE TO HAVE | Get a Resend API key for email delivery Without this, 'Send to Homeowner' still works — it just prints to the server log instead of actually emailing the homeowner. Fine for internal testing. Once you have real homeowners to send to, sign up at resend.com (free tier: 3,000 emails/month), get an API key, and add RESEND_API_KEY to your Railway environment variables. → Go to resend.com | 10 min |
| ⚙️ ONE-TIME LOCAL SETUP (DO ON YOUR OWN MACHINE) |  |  |  |
| ☐ | ONE-TIME | Run npm install in the scopesnap-web folder The node_modules currently have Windows binaries. Run this once in your terminal from the scopesnap-web directory: npm install — this installs the correct binaries for your machine and fixes the production build. | 2 min |
| ☐ | ONE-TIME | Run the database seed scripts Populates your production database with the 50 equipment models (Carrier, Trane, Lennox, Goodman, Rheem) and 30 pricing rules. Run once after your Railway deploy: python -m db.seeds.run_all_seeds (from the scopesnap-api folder, or run it via Railway's console). | 5 min |

Quick Reference

## Environment Variables Cheat Sheet

Add these to both Vercel (frontend) and Railway (backend) dashboards:

| Variable | Value / Where to get it | Add to |
| --- | --- | --- |
| GEMINI_API_KEY | From aistudio.google.com | Railway (backend) |
| DATABASE_URL | Railway gives you this automatically if you add a Postgres plugin | Railway (backend) |
| CLERK_SECRET_KEY | From dashboard.clerk.com → API Keys | Railway (backend) |
| CLERK_PUBLISHABLE_KEY | From dashboard.clerk.com → API Keys | Railway (backend) |
| NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY | Same as above | Vercel (frontend) |
| NEXT_PUBLIC_API_URL | Your Railway backend URL e.g. https://scopesnap-api.railway.app | Vercel (frontend) |
| RESEND_API_KEY | From resend.com (optional for beta) | Railway (backend) |
| FROM_EMAIL | e.g. noreply@yourdomain.com | Railway (backend) |
| FRONTEND_URL | Your Vercel app URL e.g. https://scopesnap.vercel.app | Railway (backend) |
| REPORT_BASE_URL | Same as FRONTEND_URL + /r | Railway (backend) |

## After Beta — Future Items (Not Blocking)

These are planned but you don't need them to run the beta:

| # | Feature | Why |
| --- | --- | --- |
| 1 | Stripe payment collection | For when homeowners pay deposits via the app. Not needed for beta where techs just share the estimate link. |
| 2 | PostgreSQL on Railway | SQLite (what you have now) is fine for beta. Upgrade to Postgres when you have 5+ active techs or need backups. |
| 3 | Push notifications (web push) | Notify techs when homeowner views/approves the estimate. Nice to have, not essential. |
| 4 | Custom domain (e.g. app.scopesnap.ai) | Looks more professional. Can set up on Vercel after beta feedback is in. |

Total time to beta-ready: ~2 hours  (mostly waiting for deploys — actual hands-on time is under 30 minutes).