ScopeSnap AI

SOW v2 Line-Item Audit Table

Phase 1 + Phase 2 — All Founder Recommendations vs. Live App Status

Audit: March 2026 (Phase 1) + March 24, 2026 (Phase 2 Live-App Audit)  |  Deployment: scope-snap-ai.vercel.app

Quick Summary

| 40 Items Done / Fixed | 4 Bugs Fixed (Phase 2 Live Audit) | 7 Items Deferred (Phase 2) | 51 Total SOW Line Items Tracked |
| --- | --- | --- | --- |

Legend

| DONE Implemented, live, verified on production | FIXED Was broken — identified during audit and fixed before sign-off | DEFERRED Intentionally out of scope for beta — not blocking launch | N/A Not applicable for that platform (e.g. analytics on mobile) |
| --- | --- | --- | --- |

| # | Feature / SOW Item | Recommended By | Supported By | What Was Recommended | Desktop | Mobile |
| --- | --- | --- | --- | --- | --- | --- |
| SOW v2 — PHASE 1: Core App Features & Infrastructure (Tasks 1.1–1.11) |  |  |  |  |  |  |
| 1 | Dashboard — Live API data, zero hardcoded numbers | Elon Musk | Bezos, Page & Brin | Dashboard must derive every stat from live API calls — Recent Assessments list, job counts, close rate. No placeholder or mock numbers. Empty state with branded SVG illustration when no jobs exist. | DONE | DONE |
| 2 | Assessment / Assess page — Camera, upload, AI analysis | Elon Musk | Bill Gates | Full camera capture and file upload flow. Drag-and-drop. Address autocomplete with returning customer detection. AI analysis with polling. 5-photo limit enforced. File-size tracked in telemetry event. | DONE | DONE |
| 3 | Estimates list — Filterable, searchable, real data | Page & Brin | Bezos, Gates | Assessments list page with status filter tabs (All / Draft / Sent / Approved / Declined), live counts from API, search by address/name/ID, responsive table (3-col mobile / 5-col desktop), empty and error states. | DONE | DONE |
| 4 | Estimate Builder — 3-tab flow (Builder / Output / Send) | Steve Jobs | Bezos, Gates | Full estimate editor with line-item breakdown for 3 options (Good/Better/Best). Company markup applied and editable. Output tab: PDF + report URL + Present Mode. Send tab: homeowner name/email/SMS with auto follow-up schedule. | DONE | DONE |
| 5 | Analytics page — Owner-only metrics dashboard | Jeff Bezos | Page & Brin | Revenue, job count, close rate and conversion funnel metrics. Restricted to owner role — non-owners see a clear 403 'Owner/admin required' message. Feature-flagged via NEXT_PUBLIC_SHOW_ANALYTICS. | DONE | N/A |
| 6 | Profit Leaks intelligence page | Jeff Bezos | Musk, Page & Brin | Live analysis of real estimate data surfacing: pending estimates, stalled drafts, upsell gaps, low-margin jobs, slow send time. Pulls from real API, not mock data. Feature-flagged. | DONE | N/A |
| 7 | BenchmarkIQ page — Market benchmarks | Jeff Bezos | Page & Brin | Market pricing benchmark comparison. Phoenix Metro preview data shown as placeholder for live Q2 2026 data. Feature-flagged stub — framework in place for real data connection. | DONE | N/A |
| 8 | Property History page | Page & Brin | Bezos | Per-property service history from GET /api/properties/. Shows past assessments and service records. Feature-flagged. | DONE | N/A |
| 9 | Settings — Company profile CRUD, owner protection | Bill Gates | Musk, Page & Brin | Company profile form with full create/read/update. Owner-only edit protection — non-owners see 'Only owner can edit' banner with fields disabled. Phone, license, business email, address, city, ZIP. Plan badge. Billing and Privacy links. | DONE | DONE |
| 10 | Pricing Rules — National defaults + company overrides | Elon Musk | Bezos, Gates | Full pricing rules editor with national defaults table (read-only) and company override creation. Inline edit + delete + add rule. GET/POST/PATCH/DELETE /api/pricing-rules/ all functional. Listed as 'coming soon' in Phase 1 audit — fully implemented by Phase 2 audit. | DONE | N/A |
| 11 | Privacy & Data settings page (SOW Task 1.11) | Bill Gates | Page & Brin, Musk | Data export (CSV download), analytics opt-out toggle, data retention policy table, account deletion flow via secure mailto. Transparency and user control requirements from SOW. | DONE | DONE |
| 12 | Onboarding wizard — 3-step, step counter consistent | Steve Jobs | Page & Brin | First-run onboarding: Welcome → Trade selection → Company profile. Logo upload. Step counter must match actual steps: 2 numbered steps = 2 dots = 'Step X of 2'. Skip allowed. Company data pre-fills on re-run. | FIXED | FIXED |
| SOW v2 — PHASE 1: Founder UX / Design Recommendations |  |  |  |  |  |  |
| 13 | HealthGauge — Condition-responsive color system | Steve Jobs | Gates | The condition wheel must tell the truth: green border+background+text for Good/Excellent, amber for Fair, orange for Poor, red for Critical/Failed. Was hardcoded tri-color regardless of condition. getBorderColor() was defined but never called. | FIXED | FIXED |
| 14 | Approve button — No misleading Stripe payment text | Steve Jobs | Gates, Musk | Remove 'Deposit $X due now · Remaining at completion' and 'Secure payment via Stripe' from homeowner report. Stripe Checkout not wired for beta. Replace with accurate: 'Your contractor will contact you to confirm scheduling and payment details.' | FIXED | FIXED |
| 15 | SidebarNav — SVG icons replace emoji (desktop) | Steve Jobs | Musk | Replace all Unicode emoji in the desktop sidebar (chart emoji, clipboard, money bag, gear, speech bubble) with purpose-built inline SVG icons. 14 icons total. Professional B2B contractor app — emoji is unprofessional on desktop sidebar. | FIXED | N/A |
| 16 | SidebarNav — 'Free Trial' replaces 'Beta Plan' | Steve Jobs | Page & Brin | Footer user area in sidebar showed 'Beta Plan' hardcoded regardless of actual subscription. During beta, all users are on Free Trial. Changed to 'Free Trial' — accurate. Plan-aware dynamic label deferred to Phase 2 when Stripe billing goes live. | FIXED | N/A |
| 17 | Bottom Nav — SVG icons, no emoji (mobile) | Steve Jobs | Musk | Mobile bottom navigation must use purpose-built SVG icons for all 5 tabs (Home, Assess, Jobs, Settings, Intelligence). No emoji. Active states with green highlight. Safe-area inset handling for iOS. 44pt touch targets on all tabs. | N/A | DONE |
| 18 | 44pt minimum touch targets throughout | Steve Jobs | Gates | Every interactive element — buttons, nav items, option cards, approve CTA — must meet 44pt minimum tap target size on mobile. Required for iOS Human Interface Guidelines compliance. | N/A | DONE |
| 19 | Good / Better / Best option cards — Design quality | Steve Jobs | Bezos | Three option cards must have: tier label (Option A/B/C), price prominent, line-item breakdown accordion, Recommended badge (green) on best value tier, selection ring highlight on tap, professional price formatting (no cents for whole dollars). | DONE | DONE |
| 20 | No 'beta' text on homeowner report (SOW Decision #3) | Steve Jobs | Page & Brin | The homeowner-facing report must never show 'beta' label. Footer must say 'Powered by ScopeSnap AI' — professional branding. The homeowner is not a tester; they are a customer receiving a service report. | DONE | DONE |
| 21 | Dashboard empty state — branded SVG illustration | Steve Jobs | Musk | When a contractor has no assessments yet, show a meaningful, branded illustration — not a generic empty box. Monochrome inline SVG: phone with viewfinder brackets + HVAC unit + fan blades. No emoji. Blueprint color #1565C0. | DONE | DONE |
| SOW v2 — PHASE 1: Analytics & Growth Infrastructure |  |  |  |  |  |  |
| 22 | POST /api/events — Rate-limited event tracking | Jeff Bezos | Zuckerberg, Musk | Event tracking endpoint with 14-event whitelist, 100 events/user/60s sliding window rate limiter, always returns 200 (never blocks app), IP from X-Forwarded-For. Waitlist event included. Silent fail on DB error. | DONE | DONE |
| 23 | Client-side tracking.ts — Session ID, sendBeacon | Jeff Bezos | Zuckerberg, Page & Brin | Fire-and-forget event client. Session ID generated in sessionStorage with SSR-safe fallback. sendBeacon used for page_view on unload (survives tab close). 3s AbortSignal timeout prevents hanging requests. | DONE | DONE |
| 24 | Photo file_size_bytes in telemetry event | Jeff Bezos | Musk | When a contractor uploads/captures a photo during assessment, track.photoAdded(count, file.size) must include the file size in bytes. Enables field connectivity diagnostics — large files on poor signal are a known failure mode. | DONE | DONE |
| 25 | QR code on homeowner report — UTM attribution | Mark Zuckerberg | Bezos, Page & Brin | Every homeowner report must include a QR code linking back to the report URL with UTM params: utm_source=report, utm_medium=qr, utm_campaign={reportShortId}. Zero npm dependency — uses api.qrserver.com. 'Scan to view on any device' label. | DONE | DONE |
| 26 | report_viewed event on homeowner report open | Mark Zuckerberg | Bezos | When a homeowner opens their report URL, trackEvent('report_viewed') fires with report_short_id. Enables contractor to see when/if homeowner has viewed the report without any manual follow-up. | DONE | DONE |
| 27 | report_approved event on homeowner approval | Mark Zuckerberg | Bezos, Gates | When a homeowner clicks Approve, trackEvent('report_approved') fires with selected tier. Closes the attribution loop from send → view → approve. Critical conversion event for funnel analytics. | DONE | DONE |
| 28 | Waitlist signup endpoint | Mark Zuckerberg | Page & Brin | POST /api/waitlist endpoint to capture email addresses from the marketing site or app. Fires a waitlist_signup analytics event. Ready for growth campaign integration. | DONE | DONE |
| 29 | Feedback loop — mailto link in sidebar | Page & Brin | Jobs, Musk | Sidebar must include a 'Send Feedback' link with pre-filled mailto:feedback@scopesnap.ai subject line. SVG chat icon (no emoji). Creates direct feedback channel from beta contractors to founding team without requiring a support system. | DONE | N/A |
| SOW v2 — PHASE 1: Reliability & Edge Cases |  |  |  |  |  |  |
| 30 | Offline-first — IndexedDB assessment queue | Elon Musk | Bill Gates | Assessments must be queueable when offline. IndexedDB stores pending assessments. Auto-sync on network reconnect (window 'online' event). Pending count badge shown to contractor. processOfflineQueue() called on reconnect. | DONE | DONE |
| 31 | Draft recovery — localStorage with 4hr TTL | Bill Gates | Musk | Partial assessment data auto-saved to localStorage. If contractor leaves mid-assessment, banner prompts to resume with address pre-filled. Graceful parse failure if data corrupted. 4-hour TTL to prevent stale drafts surfacing. | DONE | DONE |
| 32 | PDF generation — non-blocking graceful failure | Bill Gates | Musk, Page & Brin | PDF generated via WeasyPrint (Python). If WeasyPrint system libraries (libpango, libcairo) are not installed, import fails gracefully — returns HTTP 200 with pdf_warning field. homeowner_report_url still set. App continues to function without PDF. | DONE | N/A |
| 33 | API error states in every page | Bill Gates | Musk | Every page that calls the API must show a human-readable error card if the API fails. No blank screens, no uncaught exceptions. Dashboard, estimates, assess, settings, analytics all have explicit error states. | DONE | DONE |
| 34 | Photo URL resolution — relative to absolute | Bill Gates | Gates | resolvePhotoUrl() in ReportClient prepends NEXT_PUBLIC_API_URL for relative photo paths (paths starting with /). Handles SSR-safe base URL construction. Without this, photos from Railway API render broken on the Vercel-hosted report. | DONE | DONE |
| 35 | Markup PATCH — infinite loop fix | Bill Gates | Musk | PATCH /api/estimates/{id} had a bug where updated_options.append(option) inside a for loop caused the options list to grow indefinitely on every save. Fixed: rewrite loop to build new list without appending to itself. PATCH now idempotent. | FIXED | FIXED |
| 36 | Settings — owner-only edit protection | Bill Gates | Musk | Company settings editable only by the owner. Non-owner team members see a banner: 'Only owner can edit company settings'. All form fields disabled for non-owners. 403 response from API intercepted gracefully. | DONE | DONE |
| SOW v2 — PHASE 1: Backend & Infrastructure |  |  |  |  |  |  |
| 37 | Alembic migrations — 001 + 002 | Elon Musk | Bill Gates, Page & Brin | 001: Core schema tables (users, companies, estimates, assessments, properties, equipment). 002: app_events and waitlist_signups tables for analytics. Migration chain verified clean. Schema matches all API usage. | DONE | N/A |
| 38 | Feature flags for all non-beta features | Elon Musk | Page & Brin | NEXT_PUBLIC_SHOW_ANALYTICS, NEXT_PUBLIC_SHOW_INTELLIGENCE, NEXT_PUBLIC_SHOW_EQUIPMENT, NEXT_PUBLIC_SHOW_TEAM env vars gate all Phase 2+ features. All false by default in production. No Phase 2 routes visible to beta testers. | DONE | DONE |
| 39 | Seed data script for development | Page & Brin | Bezos, Musk | scripts/seed_dev_data.py creates 8 properties + estimates at various funnel stages (draft, sent, viewed, approved, deposit_paid) + 30-90 day historical entries for trend charts. Idempotent — skips if 5+ properties already exist. | DONE | N/A |
| 40 | Docker Compose — local dev environment | Elon Musk | Gates | docker-compose.yml runs all 3 services: Next.js frontend (port 3000), FastAPI backend (port 8000), PostgreSQL (port 5432). Dev auth via X-Dev-Clerk-User-Id header (bypassed only when settings.is_development=True). | DONE | N/A |
| PHASE 2 LIVE-APP AUDIT — Bugs Found & Fixed on Production |  |  |  |  |  |  |
| 41 | Production auth — Clerk JWT on all 6 contractor pages | Elon Musk | ALL founders | Railway runs ENVIRONMENT=production. The X-Dev-Clerk-User-Id dev bypass is disabled. All 6 pages (dashboard, estimates, settings, pricing, privacy, onboarding) were using the dev header in production — silently returning empty data or visible 401 errors. Fixed: getToken() from Clerk useAuth() hook injected on all pages. | FIXED | FIXED |
| 42 | Homeowner report — 'AC Unit' correct capitalization | Steve Jobs | Jobs (design standards) | equipment_type 'ac_unit' was displayed as 'Ac Unit' via word-boundary regex. Both letters of AC must be capitalized. Fixed via EQUIP_LABELS lookup map in ReportClient.tsx: explicit label 'AC Unit' for ac_unit key. | FIXED | FIXED |
| 43 | Homeowner report — 'SEE ISSUES BELOW' conditional annotation | Steve Jobs | Gates (accuracy / no false info) | The fallback photo SVG always rendered a red dashed annotation with '⚠ SEE ISSUES BELOW' text regardless of whether the report had issues. For clean system reports, homeowner was shown a false warning. Fixed: hasIssues prop added — annotation renders only when report.issues.length > 0. | FIXED | FIXED |
| 44 | Pricing Rules page — 'AC Unit' correct capitalization | Steve Jobs | Bezos (data accuracy) | National Defaults table in /settings/pricing used the same flawed word-boundary regex, displaying 'Ac Unit' for every AC Unit pricing entry. Fixed: same EQUIP_LABELS map added to labelify() in pricing/page.tsx. | FIXED | N/A |
| DEFERRED ITEMS — Phase 2 Post-Beta (Not Blocking Launch) |  |  |  |  |  |  |
| 45 | Stripe Checkout — Homeowner deposit collection | Steve Jobs | Bezos, Musk | Homeowner can pay deposit directly from the report approval flow. Stripe Checkout session creation + webhook handling. Currently replaced with 'contractor will contact you' message — accurate for beta. Full payment integration scoped to Phase 2. | DEFERRED | DEFERRED |
| 46 | Equipment database — Real equipment_models table data | Elon Musk | Gates | Equipment model lookup from a real database of HVAC models, SEER ratings, lifespan data. Currently relying on AI extraction from photos. Real structured data lookup would improve accuracy and enable aging alerts. | DEFERRED | DEFERRED |
| 47 | Aging alerts — Equipment past useful life | Bill Gates | Bezos | Automatic alert when install_year < (current_year - 12). Surfaces on dashboard and assessment. Requires populated install_year data and equipment_models table. Framework in place. | DEFERRED | DEFERRED |
| 48 | Team management — Technician CRUD | Elon Musk | Page & Brin | Multi-technician support: invite technicians by email, assign jobs, view leaderboard. GET/POST /api/teams/technicians endpoints. Feature-flagged via NEXT_PUBLIC_SHOW_TEAM. Coming-soon stub visible in app. | DEFERRED | DEFERRED |
| 49 | WeasyPrint system libraries — Full PDF generation | Bill Gates | Bezos | WeasyPrint requires libpango and libcairo system libraries to be installed on the Railway server. Without them, PDF generation returns a graceful warning and the report URL still works. Libraries need Railway configuration for full PDF support. | DEFERRED | N/A |
| 50 | Onboarding — Trade selection configures equipment DB | Page & Brin | Musk | Selecting trade type (HVAC, plumbing, electrical) during onboarding should pre-populate the relevant equipment types and pricing templates. Currently trade is captured but not wired to the database configuration. Phase 2 data layer work. | DEFERRED | DEFERRED |
| 51 | Billing page — Stripe subscription management | Jeff Bezos | Musk | Full billing portal: view current plan, upgrade/downgrade, payment method, invoices. Currently shows 'Billing info unavailable' gracefully for Free Trial accounts. Stripe subscription integration deferred to post-beta. | DEFERRED | N/A |

All 6 founders approved. ScopeSnap AI v1.0 is cleared for beta release. Deferred items are explicitly Phase 2 and do not block the beta launch.